Sprint Progress Report

|  |  |
| --- | --- |
| Date | May 11, 2021 |
| Group name | BC Code Review Team |
| Group members | Christina Nguyen, Michael Bloomquist, Sarah Ramazani, Travis Lamb |
| Sprint # | 2 |

1. List the tasks done by each member

|  |  |
| --- | --- |
| Member name | Tasks worked on during sprint |
| Christina Nguyen | * Continued with implementing multiline inline commenting by researching about DOM nodes * Retrieved the end component of the highlighted text to compare with each line of the returned text |
| Michael Bloomquist | * Created createReview and approveReview functions (and some helper functions and states), which generate diffs and then store them as well as review status within the MySQL database, then allowing users to access review changes, and approve a review which updates the file table with a put * Unnested some Axios API calls where there wasn’t any necessity for the calls to be nested * Read a bit about DOM Nodes, trying to get an understanding how we could approach taking multiple HTML elements and editing or combining them into new HTML elements |
| Travis Lamb | * Fixed some stuff that wasn’t working * Worked on storing comments in the database * Added file history display page * Cleaned up a lot of CSS. * Cleaned up a lot of functions/code |
| Sarah Ramazani | * Completed the comments pushing to the database. * Worked on retrieving pushed comments and getting them displayed on the website. |

1. What went well during this sprint?

* Got some more robust features implemented such as file reviews and file history

1. What did not go well and could have been done better?

* Unfortunately, some features may still need to be ironed out in the next weeks alongside Tech Talk, poster and final presentation, which means a lot still to do.

1. What are the next action items (for the next sprint)?

* Finalize tech talk
* Start poster design
* Wrap up unfinished features and revamp website’s CSS