Sprint Progress Report

|  |  |
| --- | --- |
| Date | May 28, 2021 |
| Group name | BC Code Review Team |
| Group members | Christina Nguyen, Michael Bloomquist, Sarah Ramazani, Travis Lamb |
| Sprint # | 3 |

1. List the tasks done by each member

|  |  |
| --- | --- |
| Member name | Tasks worked on during sprint |
| Christina Nguyen | * Continued with multiline comment implementation |
| Michael Bloomquist | * Added logic to render diffs as either unified or split, along with a toggle switch on the review page for the user to easily switch between the two * Updated logic and database architecture slightly to differentiate between comments which are posted on a unified diff, the left side of a split diff, and the right side of a split diff |
| Travis Lamb | * Worked on the tech talk, including the recording and demo editing and the overall structure. * Worked with Sarah on redesigning the feel and look of the site through CSS. * Moved the notification logic into the NavBar as a new variable component with a new notification overlay. |
| Sarah Ramazani |  |

1. What went well during this sprint?
   * Split diff fully implemented
   * Multiline commenting now indents
   * CSS redesign well underway
   * Notification implementation also partially complete
2. What did not go well and could have been done better?
   * As different pages for the site got implemented, many poor practices were used that required clean-up so new CSS elements could be implemented. This was an arduous task that ate a substantial amount of time.
3. What are the next action items (for the next sprint)?

* Finish CSS redesign
* Finish implementing multiline commenting insite
* Finish notification implementation
* Final presentation
* Poster