Sprint Progress Report

|  |  |
| --- | --- |
| Date | June 15, 2021 |
| Group name | BC Code Review Team |
| Group members | Christina Nguyen, Michael Bloomquist, Sarah Ramazani, Travis Lamb |
| Sprint # | 4 |

1. List the tasks done by each member:

|  |  |
| --- | --- |
| Member name | Tasks worked on during sprint |
| Christina Nguyen | * Had text highlighted in blue when inserting a multiline comment * Integrated multiline comments with master branch/ latest version of the site * Fixed comment rendering on double clicks * Worked on poster design & final presentation |
| Michael Bloomquist | * Fixed comments not rendering on submission * Updates to CSS * Worked on poster design with Christina * Did my part of final presentation, helped Travis with putting demo together |
| Travis Lamb | * Debugged invite/review system * Debugged CSS * Implemented CSS changes on file history/display * Implemented About Us page * Embedded Tech Talk into homepage * Debugged comment display w/ Sarah |
| Sarah Ramazani | * Finalized the CSS tasks * Debugged comment display with Travis * Did my part on final presentation |

1. What went well during this sprint?
   * We made it.
   * Happy with poster.
   * Happy with final presentation.
   * Happy with everyone.
2. What did not go well and could have been done better?   
     
   Really, more than anything, I can only speak for myself (Michael) but the competition being killed because of a lack of entrants (which is a reasonable decision) really bummed me out and took the wind out from under my sails a little bit.

Travis {

As Michael said, losing the competition sucked, but it is what it is. I’d say the only thing that truly didn’t go well for me this Sprint was trying to tie up so many last-minute changes got to be a bit much and a couple of goals didn’t get achieved -> namely further debugging & tying in a couple outstanding features.

}