Sprint Progress Report

|  |  |
| --- | --- |
| Date | December 1, 2020 |
| Group name | BC Code Review Team |
| Group members | Christina Nguyen, Michael Bloomquist, Sarah Ramazani, Travis Lamb |
| Sprint # | 4 |

1. List the tasks done by each member

|  |  |
| --- | --- |
| Member name | Tasks worked on during sprint |
| Christina Nguyen |  |
| Michael Bloomquist | * Implemented the ability for the Flask API to receive a post request from the React web app with Axios * Created a ReviewCreator modal which allows the user to deliver a JSON payload with the filename of the desired diff source (or no filename to retrieve all diffs), and displays that diff to the user |
| Sarah Ramazani |  |
| Travis Lamb | * Designed & Implemented AWS hosted MYSQL DB * Designed & implemented Node.js+Express API to communicate with said DB * Paired systems to registration of site to read & write to DB. * Paired login to Axios API. Broke it. Tried to fix it. Watched as the ashes burnt down. * Implemented Cognito API on generic react for log-in functionality. |

1. What went well during this sprint?

* We got the website to retrieve a diff from a remote directory, as well as a fully functioning registration system and a partially functioning login system

1. What did not go well and could have been done better?

* Despite having a 3 week sprint instead of a 2 week sprint, the sprint was not as productive as hoped

1. What are the next action items (for the next sprint)?

Some tasks we have ahead of us:

* Homogenizing systems
* Finish implementing diff retrieval options
* Making everything look nice