Sprint Progress Report

|  |  |
| --- | --- |
| Date | March 16, 2021 |
| Group name | BC Code Review Team |
| Group members | Christina Nguyen, Michael Bloomquist, Sarah Ramazani, Travis Lamb |
| Sprint # | 4 |

1. List the tasks done by each member

|  |  |
| --- | --- |
| Member name | Tasks worked on during sprint |
| Christina Nguyen | * Continued with implementing inline commenting by displaying a comment box under a specific selected line of code. The comment can then be submitted and displayed on the project page. |
| Michael Bloomquist | * Set up EC2 instance with git, apache, flask, nodejs * Set up flask app and apache with a CA issued SSL certificate * Set up a basic nodejs app to run on the same EC2 to proxy DB requests to |
| Travis Lamb | * Got Dynamic project page routing done * Got project concurrency working * Got invite/notifications system for Proj/Review working * Got delete proj working |
| Sarah Ramazani | * Worked on how one could retrieve data (all data related to a specific user, even the diffs) from the database using Cognito credentials. Travis and I overlapped on this, and he was successful before me which had me abandon it and switch to something else. * Started research on error handling in a REST API with Express and Node.js. * Tested API, database functionalities and the hosted website. |

1. What went well during this sprint?  
     
   Got lots of stuff glued together!
2. What did not go well and could have been done better?   
   I mean, idk, I’m thrilled with the progress we made. We killed it this quarter, but especially this sprint

1. What are the next action items (for the next sprint)?
2. **Relax for a week or so**